## Slide 1: What is the daily Standup (Scrum)?
Martin schray

## Slide 2: What is the Daily Standup?
Remind me of the scrum Ceremonies
What is the daily standup?

## Slide 3: The Sprint
Scrum or daily standup
Sprint planning
Sprint Retro
Sprint Review
(1 to 4 weeks)

## Slide 4: The Sprint
Scrum or daily standup
Sprint planning
Sprint Retro
Sprint Review
(1 to 4 weeks)

## Slide 5: What is the daily stand up
The name literally means you should do it standing up – because meeting will be shorter when you standing up
Quick meeting
  depending on team size it should be < 15 minutes
  Longer design items or complex issues should be added to parking lot list for after Scrum
Each team member answers these three questions (from their sprint backlog items)
  What I did yesterday
  What will I do today
  Here is what is blocking me or here is what I need help with
Address parking lot items as time allows

## Slide 6: What is the daily IPRO stand up
The name literally means you should do it standing up – because meeting will be shorter when you standing up
Quick meeting
  depending on team size it should be < 15 minutes
  Longer design items or complex issues should be added to parking lot list for after Scrum
With Ipro you are not meeting daily – perhaps on once or twice a week.
  Can we still use this? YES!!!!
  Perhaps giving async updates in Slack or Discord or whatever your comms tool
Each team member answers these three questions (from their sprint backlog items)
  What I did since we last talked
  What will I do now (or until we meet again)
  Here is what is blocking me or here is what I need help with
Address parking lot items as time allows